VayuShield AI

Urban Air Quality Intelligence Platform

Development Session Plan

Remaining work divided into 4 focused sessions

Prepared: 10 July 2026  |  ET AI Hackathon 2026

# Session Overview

| Session | Title | Time | Status |
| --- | --- | --- | --- |
| S1 | Fire Hotspots on Map | 2–3 hrs | COMPLETE |
| S2 | Multi-City Live Polling | 2–3 hrs | COMPLETE |
| S3 | Public Citizen Portal | 4–5 hrs | Pending |
| S4 | Data Quality & Polish | 3–4 hrs | Pending |

Total estimated time: 11–15 hours across 4 sessions. Sessions can be run independently in any order, though S1 and S2 are recommended before S3.

# Progress Tracker

| Session | Title | Status | Prompt file |
| --- | --- | --- | --- |
| S1 | Fire Hotspots on Map | COMPLETE | SESSION_S1_PROMPT.md |
| S2 | Multi-City Live Polling | COMPLETE | SESSION_S2_PROMPT.md |
| S3 | Public Citizen Portal | Pending | SESSION_S3_PROMPT.md |
| S4 | Data Quality & Polish | Pending | SESSION_S4_PROMPT.md |

| Already completed (do not redo) - CPCB real-time AQ integration (all cities) - NASA FIRMS fire data fetch + DB storage - State/city dropdowns in Admin panel - Ward dropdown with pre-loaded population data - Groq/LLaMA AI briefs + advisories (en + hi) - Reports CSV export (authenticated) - 79/79 backend tests passing - S1 DONE: Fire hotspot markers on dashboard map (orange/red CircleMarkers + legend) - S2 DONE: Multi-city live polling (dynamic city loop, 100+ cities, lat/lon from config_json) - AQI Forecast Redis/in-memory cache (1-hr TTL, Redis + dict fallback) | Still remaining (S3-S4) - S3: Public advisory portal (no login needed) — START HERE NEXT SESSION - S4: CO unit labels, IDW ward AQI, real seed data |
| --- | --- |

| S1 | Fire Hotspots on Map Estimated time: 2–3 hours | COMPLETE |
| --- | --- | --- |

## Context

NASA FIRMS fire hotspot data is already being fetched (the FIRMS_MAP_KEY is active and working) and stored in the fire_hotspots table. The backend pipeline is complete. However, the dashboard map does not render any fire markers — the data exists in the database but is invisible to users. This is a high-impact gap because fire/stubble burning is one of the top AQI contributors in North India.

## What needs to be built

| Task | Details | Est. |
| --- | --- | --- |
| Backend API endpoint | Add GET /api/v1/cities/{city_id}/fire-hotspots?hours_back=24 — query fire_hotspots table, return lat/lon/confidence/frp/detected_at | 30 min |
| Frontend API call | Add fetchFireHotspots() in the cities API module, wire to a React Query hook with 5-min refetch | 20 min |
| Map layer | Add a new map layer in Dashboard.tsx — render orange/red circle markers scaled by FRP (Fire Radiative Power). High confidence = red, normal = orange | 60 min |
| Tooltip popup | On marker click show: detected time, confidence %, FRP value, source (NASA FIRMS) | 30 min |
| Legend entry | Add a fire icon entry to the existing map legend so users understand what the markers mean | 20 min |

## Files to modify

- backend/app/api/v1/ingestion.py — add the fire hotspots GET endpoint

- frontend/src/features/cities/api.ts — add fetchFireHotspots()

- frontend/src/pages/Dashboard.tsx — add map layer and legend entry

## Success criteria

- Orange/red fire markers visible on the Delhi map for any hotspots in last 24h

- Clicking a marker shows confidence and FRP in a tooltip

- When no fires are active, no markers appear and legend still shows correctly

- Markers auto-refresh without page reload

| S2 | Multi-City Live Polling Estimated time: 2–3 hours | Ready to build |
| --- | --- | --- |

## Context

The CPCB data.gov.in integration now fetches real live data for any Indian city. However, the background ingestion job (poll_all_stations_job) has DELHI_CITY_ID hardcoded — so if an admin onboards Indore, Bengaluru, or any other city, zero real readings will ever be pulled for it. The system will only serve mock data for non-Delhi cities. This is a correctness gap that undermines the multi-city value proposition.

## What needs to be built

| Task | Details | Est. |
| --- | --- | --- |
| Dynamic city list in ingestion job | Replace hardcoded DELHI_CITY_ID in poll_all_stations_job with a DB query that fetches all active cities, then loops and polls each one | 45 min |
| City name → state mapping | Extend _city_to_state() in caaqms.py to cover all cities in INDIA_STATES (currently covers ~20; needs all 36+ cities) | 30 min |
| Weather connector generalisation | fetch_weather_for_delhi() is hardcoded to Delhi lat/lon (28.6, 77.2). Store lat/lon in city.config_json and read from there; fall back to Delhi coords if absent | 60 min |
| FIRMS bounding box per city | fire_hotspots.py uses DELHI_BBOX hardcoded. Derive bbox from city centroid (station average) or config_json; default to ±0.5 deg square | 30 min |
| Startup trigger | On app startup (lifespan), trigger one poll cycle for all cities so the dashboard is never empty on first load | 20 min |

## Files to modify

- backend/app/jobs/ingestion_jobs.py — dynamic city looping

- backend/app/modules/ingestion/connectors/caaqms.py — extend city→state map

- backend/app/modules/ingestion/connectors/weather.py — use city coordinates

- backend/app/modules/ingestion/connectors/fire_hotspots.py — dynamic bounding box

- backend/app/main.py — startup poll trigger

## Success criteria

- Adding Indore via Admin panel and triggering a poll returns real CPCB PM2.5 values (31–59 µg/m³ as verified today)

- Weather readings appear for any city with lat/lon in config_json

- Fire hotspot polling uses correct bounding box for each city

- All 79 existing tests still pass

| S3 | Public Citizen Advisory Portal Estimated time: 4–5 hours | Larger effort |
| --- | --- | --- |

## Context

All advisories are generated and stored but locked behind admin login. A citizen who wants to know today's air quality and health guidance has no way to access VayuShield without credentials. This is the biggest value delivery gap — the platform's primary promise is to protect citizens, but citizens cannot see it. A simple public-facing page shareable as a URL would demonstrate real-world impact in the hackathon demo.

## What needs to be built

| Task | Details | Est. |
| --- | --- | --- |
| Public route (no auth) | Add /city/:cityId/public route in React Router. Exempt this route from the auth guard in App.tsx | 20 min |
| Backend: public advisory endpoint | Add GET /api/v1/cities/{city_id}/public/summary — returns current AQI, AQI level, dominant source, latest advisory title+body in en and hi. No auth required. | 45 min |
| Public AQI banner | Large AQI number card with color coding (Good=green, Moderate=yellow, Poor=orange, Severe=red), city name, last updated time | 60 min |
| Advisory display | Show the AI-generated advisory title and body text. Language toggle button (EN / हिं) to switch between English and Hindi | 60 min |
| Health recommendations | Based on AQI level, show 3 action cards: Stay Indoors / Wear N95 / Avoid Outdoor Exercise — with icons, conditionally rendered | 45 min |
| Pollutant summary row | Show PM2.5, PM10, NO2 values from latest station readings with unit labels (µg/m³) | 30 min |
| Share button | Copy-to-clipboard button for the public URL so users can share the link on WhatsApp/social media | 20 min |
| City selector | Dropdown to switch between available cities on the public page without logging in | 30 min |

## Files to create / modify

- frontend/src/pages/PublicCityPage.tsx — new page (primary deliverable)

- frontend/src/App.tsx — add /city/:cityId/public route outside auth guard

- backend/app/api/v1/public.py — new router, no auth dependency

- backend/app/main.py — include public router

## Success criteria

- http://localhost:5173/city/<delhi-id>/public loads without any login

- Page shows current AQI number, color, advisory text in English

- Language toggle switches to Hindi advisory

- URL is shareable — opening in incognito works without redirecting to login

- Looks presentable enough to screenshot for the hackathon submission

| S4 | Data Quality & Polish Estimated time: 3–4 hours | Medium effort |
| --- | --- | --- |

## Context

Several data accuracy issues exist that would be noticed during a careful demo review or by a technical judge. These do not break functionality but reduce trust in the platform. This session addresses unit inconsistencies, historical data realism, and display gaps that make the difference between a prototype and a credible product.

## What needs to be built

| Task | Details | Est. |
| --- | --- | --- |
| Fix CO unit display | CPCB API returns CO in µg/m³ but the UI shows no unit label, making 62 µg/m³ look alarming. Add unit labels to all pollutant displays: PM2.5 µg/m³, PM10 µg/m³, NO2 µg/m³, CO µg/m³, O3 µg/m³. | 45 min |
| Historical seed using real CPCB snapshots | The 168 mock readings per station use a sine-wave generator. Replace with a loop that calls the real CPCB API at seed time and fills only missing hours with mock. This makes charts look real for Delhi. | 60 min |
| Ward AQI spatial interpolation | Currently each ward is assigned the AQI of its nearest single station. With 2 stations, half the wards get one value and half get another. Implement inverse-distance weighting across all active stations for smoother, more realistic ward maps. | 60 min |
| NA sensor handling in UI | Some CPCB stations return NA for certain pollutants (e.g. Maguda Nagar has no PM2.5). Currently these show as null or 0 in the UI. Display a dash (—) with a tooltip explaining the sensor is offline. | 30 min |
| Forecast chart from real data | The 72-hour forecast diurnal model works correctly but when seeded data is mock, the chart looks flat/repetitive. After fixing the seed (task 2 above), re-trigger a forecast run so the chart reflects realistic patterns. | 20 min |
| Add Indore to city map (hardcoded) | Generalise the map center to use the selected city's centroid instead of hardcoded Delhi (28.6, 77.2). Read from station average coordinates. | 30 min |

## Files to modify

- frontend/src/pages/Dashboard.tsx — map center from city centroid

- frontend/src/pages/WardDetail.tsx — IDW interpolation display, unit labels

- backend/app/db/seed.py — real CPCB data fetch at seed time

- backend/app/modules/attribution/service.py — IDW ward AQI

## Success criteria

- All pollutant values on dashboard show correct units (µg/m³)

- NA sensors show — instead of 0 or null in station table

- Delhi ward map shows gradient variation across wards, not just 2 discrete values

- Forecast chart for Delhi shows realistic diurnal pattern (higher morning/evening, lower midday)

- Selecting Indore in Admin panel and viewing dashboard centers map on Indore, not Delhi

# Appendix: Current Data Sources

| Source | API / Provider | Coverage | Status |
| --- | --- | --- | --- |
| CPCB Real-Time AQ | data.gov.in (CPCB) | All Indian cities, 3,556 records | LIVE — key active |
| Weather | Open-Meteo | Worldwide, free, no key | LIVE — always on |
| Fire Hotspots | NASA FIRMS (VIIRS) | Delhi bbox, 24h rolling | LIVE — key active |
| Historical AQ | Mock generator | Delhi only, 168h seeded | MOCK — S4 improves this |
| Source Attribution | Physics model (internal) | Delhi emission sources | MOCK locations, real math |
| WhatsApp Alerts | Meta WhatsApp API | Advisory push delivery | NOT configured |

VayuShield AI — ET AI Hackathon 2026